**WRIA 13 Technical Workgroup Draft Summary**

August 6, 2019 1:00 pm – 3:30 pm

# Data Needs

1:00 p.m. |10 minutes

* Update on Data Acquisition Matrix revisions
* Review ongoing data needs considerations
* Action items and next steps

# Growth Projections Update

1:10 p.m. | 45 minutes

Workgroup discussion on initial growth projection analysis (see HDR memo for review):

* Need to clarify criteria for section 2.3 of HDR memo regarding the a vs. b groups and the connection to sewer systems, growth in cities and connections to water service, and TRPC using 300 ft from water supply as default criteria.
* Consider adaptive management – needs to fit into limitations of plan implementation and meeting NEB
* Potential future scenarios discussed:
	+ City-specific data such as future growth hooking up to water system, and connections less than 300 ft. from water system
	+ Analysis of historical well development – looking at distance to existing group A systems
	+ High OFM projections from TRPC
	+ Need to be mindful when considering scenarios that we look at significantly different analyses, rather than making refinements to initial analysis
* Need to include section in memo on Lewis County – no growth expected, explain why

Action items and next steps:

* Angela will distribute HDR data (excel file) on growth projections for workgroup review
	+ HDR will develop up to 4 additional scenarios based on workgroup/committee feedback of this initial analysis.
* Angela will work with HDR to try to put growth projection information on the WRIA 13 webmap
* Angela will work with HDR and Thurston County to see if Thurston County historical well data can be put on WRIA 13 webmap – cannot show parcel-level data
* Angela will provide timeline for review of materials

# Consumptive Use

1:55 p.m. | 30 minutes

Workgroup discussion on Consumptive Use work plan from HDR:

* HDR will provide up to six consumptive use scenarios.
* Suggestion to consider climate change scenarios.
* HDR asked the workgroup if PUD or water purveyor information is available on metering that can be used for their analysis.
	+ Consider Thurston County utilities

Action items and next steps:

* HDR will have a draft consumptive use calculation for workgroup review by the next workgroup meeting.

# Projects

2:25 p.m. | 60 minutes

Workgroup discussion on Projections:

* The group received a short presentation from HDR on the approach to developing an existing project list, and plan for developing new project ideas and project evaluation criteria
	+ Workgroup members provided feedback on project types
* Need to consider project site locations and how to coordinate with local groups such as Capital Land Trust for projects on private property, and other mechanisms for outreach to contact landowners.
* Consider developing a criteria for developing landowner partners – Tom Culhane may have some information from the WRIA 11 plan.

Action items and next steps:

* Angela will distribute an existing projects lists compiled by HDR toward the end of August
* Angela will distribute project presentation from HDR
* HDR is developing a draft project evaluation criteria document for workgroup/committee review. May be available by next workgroup meeting.
	+ Suggestion to have a workgroup/committee brainstorm on this topic for what we do or do not want to see in a project.

# Next Steps for Workgroup

3:25 p.m. | 5 minutes

Agenda for future meetings

* Suggestion to set up subgroup to talk in-depth about subbasins and how to prioritize projects within them.