# WRIA 15 Watershed Restoration and Enhancement Committee Workgroup Meeting

June 4, 2019

Participants: Dan, Austin, Eric F, Kristen, Dave N, Peter B, Dave W, Joel, John C, Bob, John O, Sam, Brittany, Paul, Alison O

## Region Proposal Presentation

-requested Nam to present. Goal is to discuss the proposal, get feedback and see if we can reach a common agreement (not formal decision)

-Any talking points folks want him to cover?

-Brittany will review the draft talking points and may send out to the workgroup for review / input.

-Paul would like to see more of a roadmap on how we will revisit the subbasins throughout the process. E.g. understanding fish issues, U&A, jurisdictional boundaries, etc.

## Growth Projections Update and Needs

-distributed the meeting summary from HDR meetings with counties. HDR is also doing outreach to Tribes.

-Any updates from Technical Consultants? Working with the 4 counties on their different methods for estimates. Still early in the process but data will be shared as soon as possible. June 10th is initial date for collecting high priority data related to growth projections.

-Any updates from partners on the phone?

 Pierce county – no updates, will start working with consultant on data

 Kitsap – what is the 20 year target date? Current target is 2036. Will extend to 2038.

 King – finalizing methods. No rural targets for growth, so looking at building permit projections.

 Mason – will work closely with HDR

Using different approaches for counties. Common for these planning processes across the state.

Paul wants to understand what each county is doing in terms of growth projections – methodology, growth projections. Counties have provided information to the committee, workgroup. Shared meeting notes from HDR/county meetings. Please share additional ideas, needs for communication, sharing process.

Task 3.8- County projections include tribal lands. Need to ensure that we aren’t double counting growth.

## Data Acquisition, Needs and Gaps

-HDR provided a summary sheet of all of the data and potential sources they think they need to complete the minimum components of this plan. Considerations in your review:

-Are there other sources for the data they list?

-Is there other data you think is needed? If so, what is the source?

-Are there any additional data needs or gaps?

Please send a summary of your additions in word, email or add comments into the document by June 12th.

## Next Steps

* Next workgroup meeting is July 22. In person. Will discuss growth projections and consumptive use estimate approaches.
* Project workgroup meets July 9 and 22. Will help finalize schedule for site tour and start to identify sources of projects.